## Slide 1
HWRF 27/9/3-km Initialization – Step 1
1a) Create HWRF 40°x40° 9km-resolution data (4X-9km domain)
from d01 (27-km res), d02 (9-km res), d03 (3-km res).
(modified program, X. Zhang)
1b) Split HWRF 4X-9km fields into environment & vortex components.
1c) Compute HWRF axisymmetric storm and define ROCI & R34. (modified program, Yeh)
1d) Create HWRF 10°x10° 3km-resolution data (1X-3km domain)
from d01, d02, and d03 nests. (new program, X. Zhang)
1e) Interpolate the HWRF 4X-9km environment data from (1b) onto the 1X-3km domain, then subtract this data from (1d) to obtain
the HWRF 1X-3km vortex. (new program, Yeh)
After Step 1, we have two HWRF vortex data: 1X-3km & 4X-9km.
K. Yeh, AOML/HRD
Notes: <number>

## Slide 2
HWRF 27/9/3-km Initialization – Step 2
2a) Interpolate GFS analysis data onto the same 4X-9km domain.
2b) Split GFS 4X-9km fields into environment & vortex components.
2c) If no d03: Combine the GFS environment flow from (2b) with the corrected HWRF vortex from (1b) on 4X-9km domain and go to GSI.
2d) If d03 exists: Interpolate GFS 4X-9km environment data onto
the 1X-3km domain. (new program, Yeh)
2e) Combine HWRF vortex from (1e) with GFS environment from (2d) on the 1X-3km domain (plus the radius information from 1c) to perform storm size and intensity correction, and write out the correction parameters (a, b and beta). (2 new programs, Yeh)
2f) Use the same correction parameters from (2e) to perform storm size and intensity correction for HWRF 4X-9km vortex from (1b), and combine it with GFS environment flow from (2b).
(2 modified programs, Yeh)
Notes: <number>

## Slide 3
HWRF 27/9/3-km Initialization – GSI & Scripts
3a) Perform GSI analyses for the ghost domain (2X-9km)
and the outer domain (8X-27km), resp.
3b) Merge the GSI analyses on both domains, interpolate
and write merged analyses to d01, d02 and d03 nests.
(modified program, Liu)
3c) Link new programs to existing programs.
(2 modified scripts, Liu)
Need to add 5 new programs, modify 5 existing programs, and modify 2 existing scripts. Target date for delivery is 4/15, 2011,
in order to meet the HFIP Stream 1.5 time line.
Notes: <number>