## Slide 1
<number>
Short term plan to assist 2011 HWRF implementation
HFIP Stream 1 Regional Hurricane Model Diagnostics Planning Meeting, 11/08/2010
Notes: <number>

## Slide 2: Proposed 2011 operational HWRF Configuration
WRF infrastructure upgrade to HWRFV3.2+
Modified initialization to include post-balance, improved storm size correction and several bug fixes (major focus area)
New GFS Deep Convection (and possible shallow convection, PBL)
Modified horizontal diffusion
Coupling to HyCOM
Bug fixes for radiation and microphysics
High-frequency and high-precision output for several model variables
<number>
Notes: <number>

## Slide 3: Current Status
  Operational HWRFV2.0 developments merged with the community WRF NMM repository V3.2 completed.
  Transition of operational vortex initialization, ocean coupling, post-processing, swath file generation and other utilities to V3.2 framework completed.
  Baseline testing of HWRFV3.2 (known as HWRF R2 with POM) completed. Baseline testing with HyCOM (HWRF R3) is currently in progress.
<number>
Notes: <number>

## Slide 4: Ongoing developments
Testing of new nest motion algorithm
Possible high-resolution triple-nested HWRF 27/9/3 configuration for parallel testing
NOAH LSM
Improvements to surface physics, three-way coupling to wave model, inclusion of sea spray effects
Additional simulated microwave imagery
<number>
Notes: <number>

## Slide 5: Short Term Plans:
Post processing
  Routine 6-hrly output for majority of 3-D and surface variables (including derived variables, simulated satellite products)
  High-frequency output for the nested domain (3-hrly)
  Hourly output for max. winds and precip for the nested domain
  6-hrly POM output and hourly HyCOM output for ocean diagnostics
Run time diagnostics
  6-hrly ATCF track and intensity
  3-hrly diagnostic tracker output
  Wind swaths and precip swaths
  Initial vortex evaluation (Wallace Hogsett)
  TC Diagnostics for vortex structure (In-Hyuk Kwon)
  TC Diagnostics file (Mark DeMaria and Brian McNoldy)
  SHIPS Predictors (Mark DeMaria and Kate Musgrave)
<number>
Notes: <number>

## Slide 6: Short Term Plans for FY2011 implementation:
Expected test sample
    2008 ATL: Fay, Hanna, Gustav and Ike
    2009: All ATL and EPAC
    2010: All ATL and EPAC
Data formats
    GRIB for post-processed products
    Binary for ocean model output
    Ascii data for diagnostic products
Comparison with observations (in situ, satellite)
    3-D gridded analysis fields
    Satellite and aircraft (P3) datasets
Timeline
    Nov. 8th 2010 through March 1st 2011
<number>
Notes: <number>

## Slide 7: Rapid Response Team for real-time support
Participants
Lessons learnt from other regional hurricane modeling groups
Action items
Tools
Coordination
Progress update and timeline