## Slide 1: NOAA HFIP High-Resolution Hurricane Test -update -
Ligia Bernardet
April 16, 2009

## Slide 2: HRH Test
Goals
  Evaluate the effect of increasing horizontal resolution within a given model on hurricane intensity forecasts
  Provide a data set to explore the potential value of a multi-model ensemble for improving hurricane forecasts
Participants:
  6 modeling groups (URI: GFDL, UWM: UW Non-hydro Modeling System, AOML: WRF-NMM, NRL: COAMPS, MMM: WRF-ARW, PSU: WRF-ARW)
  WRF Developmental Testbed Center (DTC)
  National Hurricane Center (NHC)

## Slide 3: Pre-Test preparations at DTC
Finalized prioritized list of cases (10 storms – 69 cases)
Created archive of input and verification datasets
Determined method for transferring files to/from modeling groups and DTC
Arranged computer resources for some modeling groups
Developed standardized I/O (Output Module - OM)
Obtained / ported / adapted / developed / automated verification tools
  GFDL Tracker – many changes for high-res moving nests (collaboration with Tim Marchok of GFDL)
  NHC Verification
  Rapid Intensification / Weakening (RI/RW) verification
  Graphics (NCAR Command Language)
  Archival

## Slide 4: Timeline
Original Timeline
  Forecasts delivered to DTC September 2008 – January 2009
  Workshop and Final Report – March 2009
Final Report (HFIP - Fred Toepfer) – June 2009
Workshop – 7-8 May 2009
Delivery of all runs to be analyzed for Workshop – April 08 2009
Delivery of all runs to be analyzed for Report – May 2009
Final tests of I/O implementation – March 2009
Revised Timeline

## Slide 5: Status – April 19, 2009
Modeling group | Test | Production
AOML |  | 
MMM |  | 
URI |  | 
Penn State |  | 
UWM |  | 
NRL |  | 

## Slide 6: Production Runs by April 08 deadline
Modeling group | Wilma (11) | Philippe (6) | Rita (7) | Katrina (6)
AOML | All |  |  | 
MMM | 10 |  |  | All
URI | All | All | 6 | 1
Penn State | 2 |  |  | 2

## Slide 7: Current Work at the DTC
Focus on evaluating production runs for Miami Workshop
  Automated: retrieval of data, tracker, NHC Vx, RI/RW Vx, plots, archival
  Working on website http://www.dtcenter.org/plots/hrh_test/graphics1
  Several cases of lost track. Manually inspecting reasons.
      - Disorganized storms
      - Tracker problem
  Creating Verification for aggregations (for each model, all cases in a storm and all cases overall)
  Also, evaluating test files and interacting with modeling groups

## Slide 8: AOM tracks Wilma 2005101900
Red is best track, blue AOM
9 km
3 km

## Slide 9: AOM MSLP and 10-m winds Wilma 2005101900 + 36h

## Slide 10: AOM – Rapid Intensification Vx (14 observed)
Hit Rate
POD
CSI
FAR