## Slide 1: Update on hurricane work at the DTC
L. Bernardet, NOAA GSD / CIRES
Topics:
Community HWRF Support
HWRF Testing suite on njet
HWRF Code Management
Future
HRD Modeling Meeting, July 15, 2010

## Slide 2: Community HWRF Support
HWRF Beta release in March 2010
Several bug fixes in WRF and other codes
Plan 1st HWRF after WRF 3.2.1 release (August)
Major ongoing work: code has some bugs which prevent running with some versions of PGI
User support
  90 registered users
  127 emails answered
DTCenter.org/HurrWRF/users

## Slide 3: HWRF Testing Suite on Njet
Scripts and automation are almost done
  Latest accomplishments
    HWRF is now running connected with Community GSI v2.0
    EMC HWRF graphics plotting capability has been ported to njet
What is left
  Final review of GSI options
  Add prep_hybrid to run off GFS binary files
  Automated archival mechanism
  Transfer of graphics to website

## Slide 4: HWRF Code Management
R1: Satisfactory: WRF v3.2 performed well compared with operational
R1’: some bug fixes done by DTC in vortex initialization have high impact on forecasts. Investigating.
 | H050 | R1 | R1’
WRF Code | 2009 operat + fixes | WRF V3.2 + fixes | R1
Vortex, coupler etc. | 2009 operat | 2009 operat | Comm
 | H56C | R2
WRF Code | 2010 pre-impl test | WRF V3.2 + fixes + 2010 dev
Vortex, coupler etc. | 2009 = 2010 operat | 2009 = 2010 operat
R2: Runs done, analysis in progress.

## Slide 5: Future
New software engineer (NOAA/CIRES) starts mid-August
Reviewing resumes for Project Scientist (NCAR)
Transition of HYCOM to DTC
Third nest: waiting EMC review
Idealized capability: waiting AOML/EMC delivery/review
Adding 2010 operational HWRF developments to community WRF repository
Start running end-to-end tests
FY 2011 planning