## Slide 1
HWRF3.2 Transitions and HFIP Demo -Status Report
EMC/NCEP and HRD/AOML
Notes: <number>

## Slide 2
HFIP Demo Project (Stream 2): EMC and HRD will participate in a joint HWRFV3.2 demonstration project (stream 2) with the following experiments: Operational HWRF Configuration Experiments:
Model
Initialization
Physics
Comments
HWRF3
4 cycles per day, Atlantic basin
Aug. 19 onwards
9km/3km
Oper. HWRF domain
Operational HWRF vortex initialization with relocation, GSI and cycling
Operational HWRF Physics with POM coupling in the Atlantic
End-to-end HWRFV3.2+HRD system benchmarked on nJet and ready for real-time implementation. HWRFPOST along with Diapost for generating model output products.
HWRF 27/9/3
2 cycles per day, Atlantic basin
27km/9km/3km
Oper. HWRF domain
HWRF3 IC/BC
Operational HWRF Physics, Uncoupled.
EMC continues developing init and coupling for 3rd nest – will be benchmarked for Oct 1, 2010
Notes: <number>

## Slide 3
Code Transitions to HWRFV3.2 and setting up 9/3 configuration for HFIP Demo:
HWRFV3.2 R2 tests (with 2010 upgrades and additional capability to ingest GFS spectral files) are completed – results from these tests are found to be in agreement with the current operational HWRF (2010) (non-negative impact).
HRD changes to the nest motion algorithm (and triple nest capability) were successfully integrated into HWRFV3.2 (R2 version).
EMC started running a real-time parallel version of HWRFV3.2+HRD using operational configuration (27/9) on NCEP CCS.
Successfully configured the end-to-end HWRFV3.2+HRD 9:3 system with the HWRF initialization, Community GSI, HWRF physics and coupling to POM and ported all components of the system to nJet.
HWRFV3.2+HRD system is available from the subversion based repository hosted by EMC. DTC will pick-up this branch and merge with community repository at DTC (Date TBD).
Notes: <number>

## Slide 4
HWRFV3.2+HRD 9:3 configuration for HFIP Demo:
Ported all components of the HWRFV3.2+HRD configuration to nJet (codes, scripts, fix files, parameter files, real-time automation procedure and data paths)
Compiled and tested all codes using Intel as well as PGI compilers Testing is done using Intel compiled codes. (GSI, Coupler and POM codes were taken from DTC respository, and hence were not compiled using PGI).
Run-time issues on Intel platform resolved. See next slide for details.
Initial results from HWRFV3.2+HRD seems to be satisfactory (no major issues identified).
HRD will take the responsibility of running HWRFV3.2+HRD system in real-time, with EMC providing back-up and support for trouble shooting any issues.
HRD will integrate Diapost into HWRFV3.2+HRD and deliver products identical to those being produced by HWRFX, and will be displayed on HWRFX website.
Notes: <number>