## Slide 1: HWRFv3.2 status update in HRD
HRD Modeling Group and Collaborators

## Slide 2: Code status
HRD has provided the new nesting code to EMC and EMC has merged the code in the repository code
EMC has provided a repository code (Jet- version) to HRD including all operational functions
HRD can obtain up-to-date code from EMC repository code machine

## Slide 3: Code running status
EMC has put an operational version on jet and tested successfully at 9-3km and 27-9km resolution
HRD has independently tested it, and confirmed all functions were working. The results has not been further evaluated.

## Slide 6: Ongoing Projects with v3.2
HRD is working on several projects:
  Vortex Initialization improvement project
  Third nest configuration
  Air-sea interaction and surface process diagnostics

## Slide 7: Third Nest Configuration
HRD have run 27-9-3km configuration on jet with v3.2
  Domain size:
    Outmost domain (27 km): same as operational domain
    Mediate domain (9 km): same as operation domain
    Innermost domain ( 3 km): 2/3 of the mediate domain
  Physics options: all HWRF options except gravity wave drag option were switched on and worked
  IC and BC: GFS forecast
  Forecast wall clock: 2 hours and 6 minutes for 126 hrs forecast
  Proposed cases: IKE 1 case, BILL, Ana, Selected 2010 cases
  Issue:
    Current configuration: 77.5°×77.5°, 7.2°×6.0°, 4.8°×4.0° is small
    More PEs required to complete with one hour wall clock but double PEs doesn’t work in this configuration
  Proposed solution
    Configuration: 77.5°×77.5°, 10.0°×10.0°, 7.2°×6.0°
    PEs issue: further test after increasing the domain size, need computer expert help to reach one hour wall clock