## Slide 1: Hurricane activities at DTC: last 2 months
Status report by the Developmental Testbed Center
Ligia Bernardet
HRD Modeling Meeting, October 21 2010
Notes: <number>

## Slide 2: Community Code and Support - I
<number>
Implementing new tracker code from Tim Marchok (received 10/2010)
Added 2010 operational capability to WRF repository (R2).
Started planning for Hurricane Tutorial in April 2011.
    WRF release v3.3.
    Addition of GSI component.

## Slide 3: Community Code and Support - II
<number>
Controlled tests of HWRF using WRF v3.2 and v3.2.1 led to exposure of several bugs.
  WRF v3.2.1 would not compile for HWRF on certain platforms. Fix by DTC.
  WPS v3.2.1 could not run with binary I/O. Fix by DTC.
  Movement of the nest had a problem leading to stripes in the forecast. Fix by EMC.
  GWD was not active when binary I/O was used. Fix by EMC.
  When run with a nest, HWRF does not produce same results when number of processors is changed. Differences are very small at the beginning (order 10-4 K). Not fixed.

## Slide 4: Example of stripes bug
<number>

## Slide 5: Increments to njet testing infrastructure
<number>
Added Community GSI v2.0 to testing suite. Reported and fixed several GSI bugs in the process.
Added capability to run HWRF off GFS spectral forecast (prep_hybrid). Fixed a few bugs in the process.
Tested on several cases.

## Slide 6: Testing Activities
<number>
Conducted R2’ test on vapor (400 cases)
  Goal: qualify the various changes done by DTC to vortex initialization code (bug fixes and platform generalizations) for 2011 implementation.
  Outcome: pass.

## Slide 7: HWRF extended regression test
<number>
Goal
  Detect unintended changes in HWRF forecast due to evolution of code in community repositories.
Motivations
  Assure that only intended changes are taking place. Especially important for WRF repository since there are a large number of developers.
  Correct problems in a timely manner by identifying problems early.
  Allow EMC to rely on Community code for testing and operations.
Procedure
  Build an automated framework around the model, providing the ability to perform regression tests on all stages of the model.
  The build, run and result information are stored in an easy-to-query database so as historical sets can be retrieved.

## Slide 8: HWRF extended reg test RESULTS
<number>
HWRF capabilities added to WRF repository |  | 
HWRF Beta release | HWRF with WRF 3.2p: v3.2 plus known patches as of August 2010 | pass
R1 (2010 baseline) added to WRF repository (r4345) |  | 
R1 (r4345) | r4411p: v3.2.1 plus known patches as of August 2010 | pass
r4411p | r4475 | 
R2 (2010 operational) added to WRF repository (r4478) |  | 
r4478 | current top of repository | 
All tests performed for cold start Gustav 2008082718, 5-day forecast, on jet/Intel, with NetCDF I/O.
Future tests will expand to other platforms and I/O formats, and include cycling.

## Slide 9: Upcoming activities
<number>
Expand community code to contain HWRF 2011 baseline.
Run 2011 baseline configuration on jet to
  Qualify DTC testing platform
  Create a benchmark (Reference Configuration) of community code
Addition of HYCOM to DTC Testing suite
Rerun of baseline using HYCOM