## Slide 1: PIRATA Northeast Extension (PNE) cruises, 2019-2020

## Slide 2: PNE 2019
March 1- 29, 2019 to/from Charleston, South Carolina.
Occurred ~12 months after PNE2018.
Reduced science due to loss of 12 days at sea (government shutdown, mechanical delays).
Three moorings serviced: 11.5oN, 23oW; 20.5oN, 23oW; 20oN, 38oW.
Vessel: NOAA ship
Ronald H. Brown
Chief Scientist:
Renellys Perez,
NOAA/AOML
AEROSE team and Brazilian
Navy observers joined

## Slide 3: T-Flex mooring operations
Cruise delays/sick crew member prevented recovery at 4°N 23°W. This mooring was serviced May 2019 by Dave Zimmerman and Ryan Wells (UW/JISAO) aboard R/V Thomas G. Thompson.
Mooring personnel: Steven Kunze (NOAA/PMEL), Denise Kester (UW/JISAO), LT Eduardo Dubeux, 2o Sargento Eric Silva (Brazilian Navy)

## Slide 4: Only 12 CTD+LADCP casts
CTDs at the three mooring sites, plus 8 CTDs between 2nd and 3rd mooring. ~50 of the planned stations cut.
Hydrography Team

## Slide 5: Ocean/atmosphere observations
22 Argo floats and 14 surface drifters deployed, monitored Sargassum along cruise track.
Underway shipboard ADCP/TSG/pCO2/M-AERI data collected. There were cavitation issues with the TSG which were partially fixed during the cruise.
AEROSE: 101 radiosondes and 8 ozonesondes, atmospheric chemistry measurements during strong dust event.
8 undergrad/grad students participated.
Delivered food/water to Jean-Jaques Savin (transiting Atlantic in barrel).

## Slide 6: Sargassum analysis
Observations classified as: none, trace, isolated, filaments, rafts

## Slide 7
2000 nm down, 1000 to go.

## Slide 8: PNE 2020 –TBD
Scheduled on the R/V Ronald H. Brown May 12 – June 11:
Praia, Cape Verde to Bridgetown, Barbados
Chief Scientist:
Greg Foltz,
NOAA/AOML
Science party: 15+
68 CTD/LADCP/O2
AEROSE (Howard Univ, NOAA/NESDIS)
Macroalgae research group (DOE project)
Latest update: June 1 at the earliest

## Slide 9: TACOS Update
  TACOS1:
  Mar 2017 – Mar 2018
  (10 AOML + 1 PMEL)
  TACOS2:
  Mar 2018 – May 2019
  (5 PMEL)
  TACOS3:
  May 2019 – present
  (10 AOML + 1 PMEL)
11
11
5
# of current meters:

## Slide 10: TACOS publications
Seasonal, intraseasonal (TIW) variations during 2017-18.
Perez, R. C., G. R. Foltz, R. Lumpkin, and C. Schmid, 2019: Direct measurements of upper ocean horizontal velocity and vertical shear in the tropical North Atlantic Ocean at 4oN, 23oW, J. Geophys. Res. Oceans, 124, 4133-4151, doi:10.1029/2019JC015064.

## Slide 11
Seasonal variations of shear, turbulent cooling of SST.
Foltz, G. R., R. Hummels, M. Dengler, R. C. Perez, and M. Araujo, 2020: Vertical turbulent cooling of the mixed layer in the Atlantic ITCZ and trade wind regions, J. Geophys. Res. Oceans, 125, doi:10.1029/2019JC015529.
TACOS publications
Vertical turbulent cooling of mixed layer
Working with M. Harrison (GFDL) to compare to numerical model.

## Slide 12
Next TACOS deployment: 20oN, 38oW

## Slide 13
Quantification of atmos. thermal tides at PIRATA mooring locations and their impacts on rainfall.
Christophersen, J. A., G. R. Foltz, and R. C. Perez, 2020: Surface expressions of atmospheric thermal tides in the tropical Atlantic and their impact on open-ocean precipitation, J. Geophys. Res. Atmos., in revision.
Ph.D. student
a)
b)
c)
d)

## Slide 14: PNE web pages, PIRATA bibliography
PNE web pages maintained by Renellys Perez since 2020.
Email bibliography updates to Renellys.C.Perez@noaa.gov.
332 peer-reviewed publications as of 14 April 2020.