DRAFT Project Instructions

Date Submitted:	June 23, 2012

Platform:	NOAA Ship  Ronald H. Brown

Project Number:	RB-12-03

Project Title:	GOMECC-2 Gulf of Mexico and East Coast Carbon Cruise

Project Dates:	July 21 to August 13, 2012

Prepared by:	________________________	Dated: __________________

Rik Wanninkhof

Chief Scientist

NOAA/OAR/AOML

Approved by:	________________________	Dated: __________________

Libby Jewett

Director Ocean Acidification Program

Affiliation (Program or Lab)

NOAA/OAR

Approved by:	________________________	Dated: __________________

Robert M. Atlas

Director, AOML

Approved by:	________________________	Dated: ________________

Captain Anita Lopez, NOAA

Commanding Officer

Marine Operations Center - Atlantic

I. 	Overview

A.  Summary

The GOMECC-2 cruise will commence in Miami, FL on July 21 and end in Boston, MA on August 13, 2012.  About 24 scientists from nine different institutions will be engaged in surface water, water column and atmospheric measurements en route.  The cruise plan involves 8 cross-shelf transects of 8-12 stations each from the coast to the 1000-m isobath, or pertinent current boundary such as the Loop Current or Gulf Stream.  At the stations CTD/Rosette operations will occur using 24, 10-L bottles that will be filled consecutively over the water column from 1 to 2 m from the bottom to the surface.  Extensive measurements will be taken from the scientific seawater line during the entire cruise.  Air sampling from the bow will occur continuously in conjunction with meteorological measurements.

B.	Service Level Agreements

Of the 24 DAS scheduled for this project, the program funds 11 DAS and 13 DAS are funded by OMAO. This project is estimated to exhibit a Medium Operational Tempo.

C.	Operating Area (include optional map/figure showing op area)

The operating area is in the Gulf of Mexico and East Coast of the US with a schematic of the cruise track shown in Figure 1.

Figure 1: Cartoon of cruise track. The ship will depart Miami and return to Boston. The cruise will be 24 days.  A preliminary cruise schedule is listed in Table 1.

D.	Summary of Objectives

The Gulf of Mexico and East Coast Carbon (GOMECC-2) cruise is the second comprehensive survey of inorganic carbon, nutrients and other biogeochemical parameters along the Gulf and East coasts of the USA.  The effort is in support of the NOAA/OAR Ocean Acidification Program (OAP) that has as a major objective to monitor changes in inorganic carbon dynamics; due to anthropogenic carbon input and natural changes, in the coastal regions.  These processes are often referred to as ocean acidification. The project will increase our understanding of the controls of ocean acidification and its impacts on coastal ecosystems.

E. 	Participating Institutions

Primary:

United States Department of Commerce

National Oceanic and Atmospheric Administration

Atlantic Oceanographic and Meteorological Laboratory (NOAA/AOML)

4301 Rickenbacker Causeway

Miami, FL 33149 USA

Telephone: 305 361 4380

Facsimile:  305 361 4392

Additional:

| NODC | NOAA/NESDIS – National Ocean Data Center |
| --- | --- |

OAP		        NOAA/OAR/Ocean Acidification Program

| RSMAS | Rosenstiel School of Marine and Atmospheric Science/University of Miami |
| --- | --- |
| UGA | University of Georgia |
| UMASSD | University of Massachusetts-Dartmouth |
| UNH | University of New Hampshire |
| USF | University of South Florida |

USM		         University of Southern Mississippi

F.	Personnel/Science Party: name, title, gender, affiliation, and nationality

| Name (Last, First) | Title | Date Aboard | Date Disembark | Gender | Affiliation | Nationality |
| --- | --- | --- | --- | --- | --- | --- |
| Rik Wanninkhof | Chief Scientist | 7/20/2012 | 7/30/2012 | M | AOML | USA |
| Michelle Wood | Chief Scientist | 7/30/2012 | 8/13/2012 | F | AOML | USA |
| Leticia Barbero | Co-Chief Scientist | 7/20/2012 | 8/13/2012 | F | AOML/CIMAS | USA |
| James Hooper | CTD | 7/20/2012 | 8/13/2012 | M | AOML/CIMAS | USA |
| Andrew Stefanick | CTD/Watch | 7/20/2012 | 8/13/2012 | M | AOML | USA |
| Kyle Seaton | CTD/Watch | 7/20/2012 | 8/13/2012 | M | AOML |  |
| Carolina Mor | O2 | 7/20/2012 | 8/13/2012 | F | RSMAS | Colombia |
| Hernan Garcia | O2 | 7/20/2012 | 8/13/2012 | M | NODC | US |
| Charles Fischer | Nutrients | 7/20/2012 | 8/13/2012 | M | AOML | US |
| Esa Peltola | DIC | 7/20/2012 | 8/13/2012 | M | AOML | US |
| Charles Featherstone | DIC | 7/20/2012 | 8/13/2012 | M | AOML | US |
| Kevin Sullivan | pCO2 discrete | 7/20/2012 | 8/13/2012 | M | AOML/CIMAS | US |
| Andrew Margolin | pCO2 discrete | 7/20/2012 | 8/13/2012 | M | RSMAS | US |
| Wei-Jen Huang | Alkalinity | 7/20/2012 | 8/13/2012 | M | UGA | Taiwan |
| Andrew Joesoef | Alkalinity | 7/20/2012 | 8/13/2012 | M | UGA | US |
| Sherwood Liu | UWpH/DiscpH | 7/20/2012 | 8/13/2012 | M | USF | US |
| Yong-Rae Kim | UWpH/DiscpH | 7/20/2012 | 8/13/2012 | M | USF | S. Korea |
| Regina Easley | UWpH/DiscpH | 7/20/2012 | 8/13/2012 | F | USF | US |
| Mark Patsavas | UWpH/DiscpH | 7/20/2012 | 8/13/2012 | M | USF | US |
| Bo Yang | UWpH/DiscpH | 7/20/2012 | 8/13/2012 | M | USF | China |
| Sumit Chakraborty | Pigments | 7/20/2012 | 8/13/2012 | M | UMASSD | India |
| Samantha Wheeler | Pigments | 7/20/2012 | 8/13/2012 | F | USM | US |
| Marc Emond | DOC/Chl/Colr | 7/20/2012 | 8/13/2012 | M | UNH | US |
| Miguel Izaguirre | M-EARI | 7/20/2012 | 8/13/2012 | M | RSMAS | US |

G.	Administrative

Chief Scientist:			Dr. Rik Wanninkhof

Atlantic Oceanographic and Meteorological Laboratory

4301 Rickenbacker Causeway Miami, FL 33149 USA

Telephone: 305-361-4379 Facsimile: 305-361-4392

Rik.wanninkhof@noaa.gov

Chief Scientist:			Dr.  A. Michelle Wood

Atlantic Oceanographic and Meteorological Laboratory

4301 Rickenbacker Causeway Miami, FL 33149 USA

Telephone: 305-421-4380

Michelle.Wood@noaa.gov

Project Lead:			Dr. Rik Wanninkhof

Atlantic Oceanographic and Meteorological Laboratory

4301 Rickenbacker Causeway Miami, FL 33149 USA

Telephone: 305-361-4379  Facsimile: 305-361-4392

Rik.wanninkhof@noaa.gov

Alternate Point of Contact:	LCDR Stephen Meador

Atlantic Oceanographic and Meteorological Laboratory

4301 Rickenbacker Causeway Miami, FL 33149 USA

Telephone: 305-361-4544 Facsimile: 305-361-4449

AOML.Associate.Director@noaa.gov

2.	Diplomatic Clearances

This project involves Marine Scientific Research in waters under the jurisdiction of the Bahamas.  Diplomatic clearance has been requested via the RATS system on June 12, 2012 through Wendy Bradfield-Smith.

3.	Licenses and Permits

Approval is requested to traverse “Areas to be avoided (ATBA) in the Florida Keys National Marine Sanctuary. The request was submitted to Joanne Delaney, Permit Coordinator, and NOAA/Florida Keys National Marine Sanctuary by the command of the Ronald H. Brown  on June 14, 2012.

II.	Operations

- Project Itinerary

The NOAA Ship Ronald H. Brown (RHB) will depart Miami, on July 21, 2012 to begin scientific operations.  The cruise will end in Boston on August 13, 2012. The operational goals of the cruise are to sample along 8 hydrographic sections (see Figure 1, and  Table 1 for preliminary station locations); continuous measurements of surface water from the uncontaminated scientific seawater supply; and continuous meteorological   measurements from the bow of the ship. The actual hydrographic stations sampling plan may deviate from this proposed plan in both number of stations and their locations.  A description of each project is provided in Appendix C.

B.	Staging and Destaging

Staging of all equipment for the cruise will be conducted at the coast guard base in Miami FL.  We request access to the ship starting on July 18 for loading and equipment set-up.  We plan to send to the ship a 20-foot lab container for CO2 analyses and a 16-foot container containing the CTD/rosette package that will be loaded with the shipboard crane.  A crane will be rented to load the M-AERI sensor on O3 deck on the bow. Scientific personnel will be present for the purposes of scoping and securing the craned equipment.  A list of equipment to be brought aboard is shown in the FACILITIES section of the Project Instructions and in Appendix B.

The members of the science party that do not reside in the area will arrive in Miami  two to three days prior to sailing for final staging prior to the cruise (July 18-19).  The science party requests permission to stay onboard the ship the night prior to sailing  to facilitate maximum time for setup of the scientific gear.  We understand the galley may not be available for science party meals before sailing.  We will require the assistance of the shipboard ET and Survey Technician for 4 hours two-days prior to sailing and 8 hours the day before sailing to help install computer systems, terminations for the CTD and other science equipment.

C.	Operations to be conducted

1.	CTD/O2 profiles of depth along hydrographic transects in the Gulf of Mexico and East Coast of the US.  Approximately 86 stations will be completed to full water depth of maximum 4000 m, most stations will be less than 1000 m

2.	Water samples collected in rosette bottles for chemical measurements.

3.	Continuous recording ship mounted ADCP.

4.	Inorganic carbon and nutrient of the water samples collected with the bottles.

- Dissolved oxygen concentration in the water samples collected with the bottles.

- Chlorophyll and DOM and CDOM (in the mixed layer) in the water samples collected with the bottles and filters.

- Heading data from both the MAHRS gyro system and the Seapath GPS system for correction and processing of shipboard ADCP data.

8.	Continuous recording of Thermosalinograph (TSG).

9.	Inverted Echo Sounder telemetry data recovery (requires transducer over the side).

10.	Measurements of CO2, O2, Chl, ammonia and other parameters from the uncontaminated scientific seawater supply line spigots in main lab and hydro lab.

11.	Measurement of meteorology of  the marine boundary layer (atmosphere) from the bow of the ship.

12.   Possibly a water column light profile will be taken each day at noon. The ship should be positioned such that it does not cast a shadow on the light meter.

13.   Half hourly measurements of attenuation and absorption at 9 wavelengths, oxygen, ISUS nitrate, chlorophyll fluorescence and CDOM fluorescence from a clean seawater supply line.

*** note that UNH intends to deploy a Biospherical QSP-2300 Scalar irradiance sensor on all casts<1000 m.

D.	Dive Plan

N/A

E.	Applicable Restrictions

Conditions which preclude normal operations: No stations will be occupied in the Florida Keys National Marine Sanctuary.

CTD/Rosette deployments will be curtailed  if weather conditions are such to create unsafe operating conditions .

There shall be no smoking, no painting, and no use of solvents in the area near the equilibrators and other underway equipment, or near the Niskin bottles at any time during the cruise.

III.	Equipment

Equipment and Capabilities provided by the ship (itemized)

The following communications devices are currently on board the Ronald H. Brown and are expected to be in working order.  The chief scientist should be apprised at earliest possibility of malfunction of equipment.

- High Frequency SSB (SEA 330):  SEA Inc. 300-watt high frequency transceiver. The transceiver covers a frequency range from 1.6 to 29.9 MHz

- Sperry Global Maritime Distress and Safety System (GMDSS)

- Satellite communication system (INMARSAT -A, -B, -M)

- Five fixed VHF radios with eight channels pre programmed with a selection of marine band and NOAA frequencies.

- Cell phones

The electronic instrumentation used for navigation includes:

- Trimble Centurion P-code GPS

- Magnavox MX-200 GPS

- Northstar 941x differential GPS

- Sperry Mark 37 Gyro Compass

- Sperry Rascar Touch Screen navigational radar. (S-band (10 cm) 30 kW radar and an X-band (3 cm) 25 kW radar)

- Simrad Robertson Dynamic Positioning System

- Raytheon model DSN-450 Doppler Speed/distance log

13.	NAVTEX receiving and printing the international automated medium frequency (518 KHz) weather warnings

14.  Weather maps: Medium frequency/high frequency

Scientific Equipment requested from the Ship:

1.	Echo Sounder (Ocean Data Equipment Corporation (ODEC) Bathy 2000 or the Knudsen system) used in12 kHz mode (to track CTD package to within 10 meters of the bottom) to be used while on CTD station.

2.	Continuous Seabeam 2112 (12 kHz) swath bathymetric sonar system sampling while underway between stations.

3.	Barometer

4.	WOCE IMET sensors

- Hydrographic Winch system and readouts (using 0.322 conducting cable for CTD operations).

- One backup hydrographic winch system for CTD operations.

- Hull mounted acoustic Doppler current profiler (RD Instruments (RDI), 75 kHz Ocean Surveyor acoustic Doppler current profiler) with gyro input.

- MAHRS gyro system for acquisition of heading data used by acoustic Doppler current profiler.

- Seapath GPS system for acquisition of heading data for testing the new MAHRS system.

- Equipment and Capabilities provided by the scientists (itemized)

In addition to the suite of oceanographic and meteorological instruments on board the Ronald H. Brown, the science party will bring the following instruments and materials on board (see appendix for full specifications):

1.	Seabird 911+ CTD/)2 to collect profiles of depth.  An altimeter will be installed, but it is considered a backup to the shipboard 12kHz tracking of the CTD package.

2.	General Oceanics 24 bottle rosette wheel to collect water samples for comparison with the CTD profiles

3.     Instrumentation to measure a variety of biogeochemical in ocean water and atmosphere as detailed in the summary of projects in Appendix C.

IV.	Hazardous Materials

A.	Policy and Compliance

The Chief Scientist is responsible for complying with FEC 07 Hazardous Materials and Hazardous Waste Management Requirements for Visiting Scientific Parties (or the OMAO procedure that supersedes it).  By Federal regulations and NOAA Marine and Aviation Operations policy, the ship may not sail without a complete inventory of all hazardous materials by name and the anticipated quantity brought aboard, MSDS and appropriate neutralizing agents, buffers, or absorbents in amounts adequate to address spills of a size equal to the amount of chemical brought aboard, and a chemical hygiene plan.   Documentation regarding those requirements will be provided by the Chief of Operations, Marine Operations Center, upon request.

Per FEC 07, the scientific party will include with their project instructions and provide to the CO of the respective ship 60 to 90 days before departure:

- A list of hazardous materials by name and anticipated quantity

- A list of neutralizing agents, buffers, and/or absorbents required for these hazardous materials, if they are spilled

- A chemical hygiene plan.

Upon embarkation and prior to loading hazardous materials aboard the vessel, the scientific party will provide to the CO or their designee:

- An inventory list showing actual amount of hazardous material brought aboard

- An MSDS for each material

- Confirmation that neutralizing agents and spill equipment were brought aboard

Upon departure from the ship, scientific parties will provide the CO or their designee an inventory of hazardous material indicating all materials have been used or removed from the vessel. The CO’s designee will maintain a log to track scientific party hazardous materials. MSDS will be made available to the ship’s complement, in compliance with Hazard Communication Laws.

Scientific parties are expected to manage and respond to spills of scientific hazardous materials. Overboard discharge of scientific chemicals is not permitted during projects aboard NOAA ships.

B.	Radioactive Isotopes

The Chief Scientist is responsible for complying with OMAO 0701-10 Radioactive Material aboard NOAA Ships. Documentation regarding those requirements will be provided by the Chief of Operations, Marine Operations Center, upon request.

At least three months in advance of a domestic project and eight months in advance of a foreign project start date the chief scientist shall submit required documentation to MOC-CO, including:

- NOAA Form 57-07-02, Request to Use Radioactive Material aboard a NOAA Ship

- Draft Project Instructions

- Nuclear Regulatory Commission (NRC) Materials License (NRC Form 374) or a state license for each state the ship will operate in with RAM on board the ship.

- Report of Proposed Activities in Non-Agreement States, Areas of Exclusive Federal Jurisdiction, or Offshore Waters (NRC Form 241), if only state license(s) are submitted).

- MSDS

- Experiment or usage protocols, including spill cleanup procedures.

Scientific parties will follow responsibilities as outlined in the procedure, including requirements for storage and use, routine wipe tests, signage, and material disposal as outline in OMAO 0701-10.

All radioisotope work will be conducted by NRC or State licensed investigators only, and copies of these licenses shall be provided per OMAO 0701-10 at least three months prior to the start date of domestic projects and eight months in advance of foreign project start dates.

C.	Inventory (itemized)

Appendix C provides the inventory according to scientific analysis

V.	Additional Projects

A.	Supplementary (“Piggyback”) Projects

Underway Measurements in support of Global Carbon Cycle Research

The underway sensors on RHB will be used in support of the objectives of the Global Carbon Cycle Research (GCC) to quantify the uptake of carbon by the world's ocean and to understand the bio-geochemical mechanisms responsible for variations of partial pressure of CO2 in surface water (pCO2).   This work is a collaborative effort between the CO2 groups at AOML and PMEL.

Principal investigators:

Dr. Rik Wanninkhof, AOML 305-361-4379    rik.wanninkhof@noaa.gov

Contact person:

Mr. Robert Castle, AOML 305-361-4418        robert.castle@noaa.gov

The semi-automated instruments are installed on a permanent basis in the hydro lab of RHB.   All work is performed on a not-to-interfere basis and does not introduce any added ship logistic requirements other than the continuous operation of the bow water pump and thermosalinograph.  The chief scientist assumes responsibility of the hazardous materials aboard RHB for this project.  A list of the HAZMAT associated with this project is provided in Appendix A.

- NOAA Fleet Ancillary Projects

Any additional work will be subordinate to the primary project and will be accomplished only with the concurrence of the Commanding Officer and the Chief Scientist(s).

The following projects will be conducted by ship's personnel in accordance with the general instructions contained in the MOC Directives, and conducted on a not-to-interfere basis with the primary project:

a. SEAS Data Collection and Transmission

b. Marine Mammal Reporting

c. Bathymetric Track line

d. Weather Forecast Monitoring

e. Sea Turtle Observations

f. Automated Sounding Aerological Program

VI.	Disposition of Data and Reports

- Data Responsibilities

The Chief Scientist will be responsible for the disposition, feedback on data quality, and archiving of data and specimens collected on board the ship for the primary project.  As representative of the program manager (Director, AOML), the Chief Scientist will also be responsible for the dissemination of copies of these data to participants in the cruise, to any other requesters, and to NESDIS in accordance with NDM 16-11 (ROSCOP within 3 months of cruise completion). The ship may assist in copying data and reports insofar as facilities allow.

The Chief Scientist will receive all original data gathered by the ship for the primary project, and this data transfer will be documented on NOAA Form 61-29 "Letter Transmitting Data". The Chief Scientist in turn will furnish the ship with a complete inventory listing all data gathered by the scientific party detailing types and quantities of data.

Individuals in charge of piggyback projects conducted during the cruise have the same responsibilities for their project's data as the Chief Scientist has for primary project data. All requests for data should be made through the Chief Scientist.

B.	Pre and Post Project Meeting

Prior to departure, the Chief Scientist will conduct a meeting of the scientific party to train them in sample collection and inform them of project objectives. Some vessel protocols, e.g., meals, watches, etiquette, etc. will be presented by the ship’s Operations Officer.

Post-Project Meeting: Upon completion of the project, a meeting will normally be held at 0830 (unless prior alternate arrangements are made) and attended by the ship’s officers, the Chief Scientist and members of the scientific party to review the project.  Concerns regarding safety, efficiency, and suggestions for improvements for future projects should be discussed.  Minutes of the post-project meeting will be distributed to all participants by email, and to the Commanding Officer and Chief of Operations, Marine Operations Center.

C.	Ship Operation Evaluation Report

Within seven days of the completion of the project, a Ship Operation Evaluation form is to be completed by the Chief Scientist. The preferred method of transmittal of this form is via email to omao.customer.satisfaction@noaa.gov.  If email is not an option, a hard copy may be forwarded to:

Director, NOAA Marine and Aviation Operations

NOAA Office of Marine and Aviation Operations

8403 Colesville Road, Suite 500

Silver Spring, MD  20910

VII.	Miscellaneous

A.	Meals and Berthing

The ship will provide meals for the scientists listed above.  Meals will be served 3 times daily beginning one hour before scheduled departure, extending throughout the project, and ending two hours after the termination of the project. Since the watch schedule is split between day and night, the night watch may often miss daytime meals and will require adequate food and beverages (for example a variety of sandwich items, cheeses, fruit, milk, juices) during what are not typically meal hours. Special dietary requirements for scientific participants will be made available to the ship’s command at least seven days prior to the survey.

Berthing requirements, including number and gender of the scientific party, will be provided to the ship by the Chief Scientist. The Chief Scientist and Commanding Officer will work together on a detailed berthing plan to accommodate the gender mix of the scientific party taking into consideration the current make-up of the ship’s complement. The Chief Scientist is responsible for ensuring the scientific berthing spaces are left in the condition in which they were received; for stripping bedding and linen return; and for the return of any room keys which were issued. The Chief Scientist is also responsible for the cleanliness of the laboratory spaces and the storage areas utilized by the scientific party, both during the project and at its conclusion prior to departing the ship.

All NOAA scientists will have proper travel orders when assigned to any NOAA ship. The Chief Scientist will ensure that all non-NOAA or non-Federal scientists aboard also have proper orders. It is the responsibility of the Chief Scientist to ensure that the entire scientific party has a mechanism in place to provide lodging and food and to be reimbursed for these costs in the event that the ship becomes uninhabitable and/or the galley is closed during any part of the scheduled project.

All persons boarding NOAA vessels give implied consent to comply with all safety and security policies and regulations which are administered by the Commanding Officer. All spaces and equipment on the vessel are subject to inspection or search at any time. All personnel must comply with OMAO's Drug and Alcohol Policy dated May 7, 1999 which forbids the possession and/or use of illegal drugs and alcohol aboard NOAA Vessels.

B.	Medical Forms and Emergency Contacts

The NOAA Health Services Questionnaire (NHSQ, Revised: 02 JAN 2012) must be completed in advance by each participating scientist. The NHSQ can be obtained from the Chief Scientist or the NOAA website http://www.corporateservices.noaa.gov/~noaaforms/eforms/nf57-10-01.pdf. The completed form should be sent to the Regional Director of Health Services at Marine Operations Center. The participant can mail, fax, or scan the form into an email using the contact information below. The NHSQ should reach the Health Services Office no later than 4 weeks prior to the project to allow time for the participant to obtain and submit additional information that health services might require before clearance to sail can be granted. Please contact MOC Health Services with any questions regarding eligibility or completion of the NHSQ. Be sure to include proof of tuberculosis (TB) testing, sign and date the form, and indicate the ship or ships the participant will be sailing on. The participant will receive an email notice when medically cleared to sail if a legible email address is provided on the NHSQ.

Contact information: Include only the Pacific OR Atlantic Office as applicable.

| Regional Director of Health Services Marine Operations Center – Atlantic 439 W. York Street Norfolk, VA 23510 Telephone 757-441-6320 Fax 757-441-3760 E-mail MOA.Health.Services@noaa.gov | Regional Director of Health Services Marine Operations Center – Pacific 2002 SE Marine Science Dr. Newport, OR 97365 Telephone 541-867-8822 Fax 541-867-8856 Email MOP.Health-Services@noaa.gov |
| --- | --- |

Prior to departure, the Chief Scientist must provide an electronic listing of emergency contacts to the Executive Officer for all members of the scientific party, with the following information: contact name, address, relationship to member, and telephone number.

C.	Shipboard Safety

Wearing open-toed footwear or shoes that do not completely enclose the foot (such as sandals or clogs) outside of private berthing areas is not permitted. Steel-toed shoes are required to participate in any work dealing with suspended loads, including CTD deployments and recovery. The ship does not provide steel-toed boots. Hard hats are also required when working with suspended loads. Work vests are required when working near open railings and during small boat launch and recovery operations. Hard hats and work vests will be provided by the ship when required.

D.	Communications

A progress report on operations prepared by the Chief Scientist may be relayed to the program office. Sometimes it is necessary for the Chief Scientist to communicate with another vessel, aircraft, or shore facility. Through various means of communications, the ship can usually accommodate the Chief Scientist. Special radio voice communications requirements should be listed in the project instructions. The ship’s primary means of communication with the Marine Operations Center is via e-mail and the Very Small Aperture Terminal (VSAT) link. Standard VSAT bandwidth at 128kbs is shared by all vessels staff and the science team at no charge. Increased bandwidth in 30-day increments is available on the VSAT systems at increased cost to the scientific party. If increased bandwidth is being considered, program accounting is required it must be arranged at least 30 days in advance.

E.	IT Security

Any computer that will be hooked into the ship's network must comply with the NMAO Fleet IT Security Policy 1.1 (November 4, 2005) prior to establishing a direct connection to the NOAA WAN. Requirements include, but are not limited to:

(1) Installation of the latest virus definition (.DAT) file on all systems and performance of a virus scan on each system. 
(2) Installation of the latest critical operating system security patches. 
(3) No external public Internet Service Provider (ISP) connections.

Completion of these requirements prior to boarding the ship is required.

Non-NOAA personnel using the ship's computers or connecting their own computers to the ship's network must complete NOAA’s IT Security Awareness Course within 3 days of embarking.

F.	Foreign National Guests Access to OMAO Facilities and Platforms

All foreign national access to the vessel shall be in accordance with NAO 207-12 and RADM De Bow’s March 16, 2006 memo (http://deemedexports.noaa.gov).  National Marine Fisheries Service personnel will use the Foreign National Registration System (FRNS) to submit requests for access to NOAA facilities and ships.  The Departmental Sponsor/NOAA (DSN) is responsible for obtaining clearances and export licenses and for providing escorts required by the NAO.  DSNs should consult with their designated NMFS Deemed Exports point of contact to assist with the process.

The following are basic requirements.  Full compliance with NAO 207-12 is required.

Responsibilities of the Chief Scientist:

- Provide the Commanding Officer with the e-mail generated by the FRNS granting approval for the foreign national guest’s visit. This e-mail will identify the guest’s DSN and will serve as evidence that the requirements of NAO 207-12 have been complied with.

- Escorts – The Chief Scientist is responsible to provide escorts to comply with NAO 207-12 Section 5.10, or as required by the vessel’s DOC/OSY Regional Security Officer.

- Ensure all non-foreign national members of the scientific party receive the briefing on Espionage Indicators (NAO 207-12 Appendix A) at least annually or as required by the servicing Regional Security Officer.

- Export Control - Ensure that approved controls are in place for any technologies that are subject to Export Administration Regulations (EAR).

The Commanding Officer and the Chief Scientist will work together to implement any access controls necessary to ensure no unlicensed export occurs of any controlled technology onboard regardless of ownership.

Responsibilities of the Commanding Officer:

- Ensure only those foreign nationals with DOC/OSY clearance are granted access.

- Deny access to OMAO platforms and facilities by foreign nationals from countries controlled for anti-terrorism (AT) reasons and individuals from Cuba or Iran without written NMAO approval and compliance with export and sanction regulations.

- Ensure foreign national access is permitted only if unlicensed deemed export is not likely to occur.

- Ensure receipt from the Chief Scientist or the DSN of the FRNS e-mail granting approval for the foreign national guest’s visit.

- Ensure Foreign Port Officials, e.g., Pilots, immigration officials, receive escorted access in accordance with maritime custom to facilitate the vessel’s visit to foreign ports.

- Export Control - 8 weeks in advance of the project, provide the Chief Scientist with a current inventory of OMAO controlled technology onboard the vessel and a copy of the vessel Technology Access Control Plan (TACP).  Also notify the Chief Scientist of any OMAO-sponsored foreign nationals that will be onboard while program equipment is aboard so that the Chief Scientist can take steps to prevent unlicensed export of Program controlled technology.  The Commanding Officer and the Chief Scientist will work together to implement any access controls necessary to ensure no unlicensed export occurs of any controlled technology onboard regardless of ownership.

- Ensure all OMAO personnel onboard receive the briefing on Espionage Indicators (NAO 207-12 Appendix A) at least annually or as required by the servicing Regional Security Officer.

Responsibilities of the Foreign National Sponsor:

- Export Control - The foreign national’s sponsor is responsible for obtaining any required export licenses and complying with any conditions of those licenses prior to the foreign national being provided access to the controlled technology onboard regardless of the technology’s ownership.

- The DSN of the foreign national shall assign an on-board Program individual, who will be responsible for the foreign national while on board.  The identified individual must be a U.S. citizen, NOAA (or DOC) employee.  According to DOC/OSY, this requirement cannot be altered.

- Ensure completion and submission of Appendix C (Certification of Conditions and Responsibilities for a Foreign National

APPENDICES

Appendix O

Station Operations

CTD Operations:  CTD casts will include the CTD/O2 unit, a pH unit***, a Biospherical QSP-2300 Scalar irradiance sensor***, a Rosette sampler and 24, 10-L bottles on the Rosette frame.  Approximately 86 casts will be conducted to full water column depth, maximum estimated at 5000 meters. The majority of stations with be less than 1000m .  We will require a package tracking system and display for the CTD operations (Knudsen/Bathy2000).  We recommend that the ship carries a back-up CTD conducting cable for this cruise and a functioning spare winch.  Approximate station locations are listed in Table 1.

*** The pH sensor and  Biospherical QSP-2300 Scalar irradiance sensor are rated for pressures <1000 dB and will be removed prior to deployment of casts deeper than 1000 m

Table 1. Station locations using a transit speed of 9 knots between stations and  12 knots on longer transits.

| Sta | Lat (N) |  | Lon(W) |  | dist | depth | Arrival |
| --- | --- | --- | --- | --- | --- | --- | --- |
| # | deg | minute | deg | minute | (nm) | (m) | Local |
| Miami | 26 | 54.12 | 80 | 13.80 | 0 | 0 | D21-Jul 10:00 |
| Seabuoy | 26 | 54.12 | 80 | 0.00 | 12.3 | 0 | 21-Jul 11:22 |
| waypoint | 24 | 38.00 | 80 | 0.00 | 136.1 | 17 | 21-Jul 23:44 |
| Dry Tort. | 24 | 38.00 | 82 | 12.00 | 126.5 | 27 | 22-Jul 11:25 |
| 1 | 27 | 35.00 | 90 | 0.00 | 449.9 | 1080 | 24-Jul 4:31 |
| 2 | 27 | 45.00 | 90 | 0.00 | 10.0 | 823 | 24-Jul 7:47 |
| 3 | 27 | 55.00 | 90 | 0.00 | 10.0 | 676 | 24-Jul 10:45 |
| 4 | 28 | 5.00 | 90 | 0.00 | 10.0 | 347 | 24-Jul 13:33 |
| 5 | 28 | 15.00 | 90 | 0.00 | 10.0 | 146 | 24-Jul 15:58 |
| 6 | 28 | 30.00 | 90 | 0.00 | 15.0 | 91 | 24-Jul 18:32 |
| 7 | 28 | 45.00 | 90 | 0.00 | 15.0 | 44 | 24-Jul 21:00 |
| 8 | 29 | 0.00 | 90 | 0.00 | 15.0 | 22 | 24-Jul 23:23 |
| 9 | 29 | 6.00 | 89 | 58.00 | 6.2 | 17 | 25-Jul 1:46 |
| 10 | 28 | 52.00 | 90 | 29.00 | 30.5 | 18 | 25-Jul 5:20 |
| 11 | 28 | 50.00 | 90 | 49.00 | 17.6 | 16 | 25-Jul 7:29 |
| Waypoint | 29 | 20.00 | 88 | 31.20 | 124.1 | 0 | 25-Jul 18:56 |
| Waypoint | 30 | 7.00 | 86 | 53.00 | 97.4 | 0 | 26-Jul 3:47 |
| Waypoint | 27 | 54.00 | 84 | 17.00 | 190.5 | 0 | 26-Jul 21:06 |
| 12 | 28 | 0.00 | 83 | 0.00 | 68.3 | 10 | 27-Jul 3:19 |
| 13 | 27 | 46.67 | 83 | 20.00 | 22.1 | 29 | 27-Jul 5:57 |
| 14 | 27 | 33.33 | 83 | 40.00 | 22.2 | 46 | 27-Jul 8:36 |
| 15 | 27 | 20.00 | 84 | 0.00 | 22.2 | 70 | 27-Jul 11:48 |
| 16 | 27 | 6.67 | 84 | 20.00 | 22.2 | 130 | 27-Jul 14:32 |
| 17 | 26 | 53.33 | 84 | 40.00 | 22.3 | 220 | 27-Jul 17:22 |
| 18 | 26 | 40.00 | 85 | 0.00 | 22.3 | 2720 | 27-Jul 20:15 |
| 19 | 26 | 26.67 | 85 | 20.00 | 22.3 | 3290 | 28-Jul 2:04 |
| 20 | 26 | 13.33 | 85 | 40.00 | 22.3 | 3270 | 28-Jul 8:32 |
| 21 | 26 | 0.00 | 86 | 0.00 | 22.4 | 3200 | 28-Jul 15:29 |
| Waypoint | 24 | 22.30 | 82 | 39.50 | 206.1 | 0 | 29-Jul 12:32 |
| Waypoint | 24 | 54.20 | 80 | 30.30 | 121.7 | 0 | 29-Jul 22:50 |
| Waypoint | 25 | 43.50 | 80 | 4.70 | 54.5 | 0 | 30-Jul 3:31 |
| 22 | 27 | 0.00 | 79 | 59.20 | 76.7 | 50 | 30-Jul 10:03 |
| 23 | 27 | 0.00 | 79 | 56.00 | 2.9 | 141 | 30-Jul 10:42 |
| 24 | 27 | 0.00 | 79 | 52.00 | 3.6 | 273 | 30-Jul 13:05 |
| 25 | 27 | 0.00 | 79 | 47.00 | 4.5 | 377 | 30-Jul 15:32 |
| 26 | 27 | 0.00 | 79 | 41.00 | 5.3 | 549 | 30-Jul 18:09 |
| 27 | 27 | 0.00 | 79 | 37.00 | 3.6 | 661 | 30-Jul 20:33 |
| 28 | 27 | 0.00 | 79 | 30.00 | 6.2 | 760 | 30-Jul 23:42 |
| 29 | 27 | 0.00 | 79 | 23.00 | 6.2 | 681 | 31-Jul 2:35 |
| 30 | 27 | 0.00 | 79 | 17.00 | 5.3 | 607 | 31-Jul 5:15 |
| Clearance | 27 | 0.00 | 79 | 10.50 | 0.0 | 0 | 31-Jul 7:03 |
| Waypoint | 27 | 46.50 | 79 | 59.00 | 0.0 | 0 | 31-Jul 11:03 |
| Waypoint | 27 | 0.00 | 79 | 17.00 | 0.0 | 0 | 31-Jul 11:03 |
| 31 | 31 | 30.24 | 81 | 0.64 | 285.0 | 9 | 1-Aug 10:48 |
| 32 | 31 | 28.01 | 80 | 55.29 | 5.1 | 13 | 1-Aug 11:36 |
| CO2 moor | 31 | 24.08 | 80 | 52.14 | 4.8 | 20 | 1-Aug 13:37 |
| 33 | 31 | 23.78 | 80 | 44.58 | 6.5 | 0 | 1-Aug 15:57 |
| 34 | 31 | 19.46 | 80 | 33.87 | 10.1 | 24 | 1-Aug 18:25 |
| 35 | 31 | 15.15 | 80 | 23.15 | 10.1 | 32 | 1-Aug 20:28 |
| 36 | 31 | 11.70 | 80 | 14.58 | 8.1 | 38 | 1-Aug 22:17 |
| 37 | 31 | 4.80 | 79 | 57.44 | 16.2 | 53 | 2-Aug 1:23 |
| 38 | 30 | 57.90 | 79 | 40.31 | 16.2 | 512 | 2-Aug 3:39 |
| 39 | 30 | 52.02 | 79 | 25.80 | 13.8 | 740 | 2-Aug 6:07 |
| 40 | 30 | 41.52 | 79 | 0.00 | 24.5 | 786 | 2-Aug 9:51 |
| 41 | 30 | 29.45 | 78 | 30.00 | 28.5 | 823 | 2-Aug 14:05 |
| 42 | 30 | 17.37 | 78 | 0.00 | 28.6 | 785 | 2-Aug 18:22 |
| Waypoint | 31 | 49.70 | 79 | 38.30 | 125.0 | 740 | 3-Aug 5:51 |
| Waypoint | 35 | 11.00 | 75 | 8.40 | 301.9 | 740 | 4-Aug 8:01 |
| 43 | 36 | 0.00 | 75 | 3.00 | 49.2 | 30 | 4-Aug 13:08 |
| 44 | 35 | 55.00 | 74 | 51.00 | 10.9 | 500 | 4-Aug 14:42 |
| 45 | 35 | 50.00 | 74 | 39.00 | 10.9 | 1000 | 4-Aug 17:18 |
| 46 | 35 | 45.00 | 74 | 27.00 | 10.9 | 1900 | 4-Aug 20:29 |
| 47 | 35 | 38.50 | 74 | 11.00 | 14.5 | 2600 | 5-Aug 1:10 |
| 48 | 35 | 31.60 | 73 | 59.00 | 12.0 | 3000 | 5-Aug 6:21 |
| 49 | 35 | 20.00 | 73 | 49.00 | 14.2 | 3300 | 5-Aug 12:16 |
| 50 | 35 | 13.00 | 73 | 41.00 | 9.6 | 0 | 5-Aug 17:58 |
| Waypoint | 35 | 13.00 | 73 | 41.00 | 52.6 | 0 | 5-Aug 22:21 |
| Waypoint | 38 | 16.90 | 74 | 10.00 | 185.4 | 0 | 6-Aug 13:48 |
| 51 | 39 | 27.50 | 74 | 16.13 | 70.8 | 30 | 6-Aug 19:41 |
| 52 | 39 | 20.35 | 74 | 5.50 | 10.9 | 80 | 6-Aug 21:15 |
| 53 | 39 | 13.00 | 73 | 54.80 | 11.1 | 100 | 6-Aug 23:25 |
| 54 | 39 | 5.80 | 73 | 44.10 | 11.0 | 150 | 7-Aug 1:37 |
| 55 | 38 | 58.60 | 73 | 33.40 | 11.0 | 200 | 7-Aug 3:53 |
| 56 | 38 | 51.40 | 73 | 22.70 | 11.0 | 400 | 7-Aug 6:09 |
| 57 | 38 | 44.20 | 73 | 12.00 | 11.0 | 600 | 7-Aug 8:38 |
| 58 | 38 | 37.00 | 73 | 1.30 | 11.0 | 800 | 7-Aug 11:22 |
| 59 | 38 | 29.80 | 72 | 50.60 | 11.0 | 1000 | 7-Aug 14:20 |
| Waypoint | 39 | 15.00 | 73 | 8.00 | 47.2 | 0 | 7-Aug 20:05 |
| Waypoint | 40 | 17.50 | 72 | 0.20 | 81.4 | 0 | 8-Aug 2:52 |
| 60 | 40 | 17.40 | 70 | 12.00 | 82.5 | 90 | 8-Aug 9:44 |
| 61 | 40 | 8.46 | 70 | 6.96 | 9.7 | 160 | 8-Aug 11:15 |
| 62 | 40 | 0.00 | 70 | 0.00 | 10.0 | 160 | 8-Aug 13:34 |
| 63 | 39 | 54.36 | 69 | 55.80 | 6.5 | 700 | 8-Aug 15:27 |
| 64 | 39 | 51.54 | 69 | 54.06 | 3.1 | 1000 | 8-Aug 17:51 |
| 65 | 39 | 47.40 | 69 | 51.18 | 4.7 | 1500 | 8-Aug 21:12 |
| 66 | 39 | 42.00 | 69 | 48.00 | 5.9 | 2000 | 9-Aug 1:06 |
| 67 | 39 | 28.62 | 69 | 38.34 | 15.3 | 2400 | 9-Aug 6:39 |
| 68 | 39 | 21.00 | 69 | 32.22 | 9.0 | 2500 | 9-Aug 10:43 |
| 69 | 39 | 5.22 | 69 | 21.24 | 17.9 | 3000 | 9-Aug 16:32 |
| 70 | 38 | 49.20 | 69 | 12.00 | 17.6 | 3300 | 9-Aug 22:08 |
| 71 | 38 | 33.48 | 69 | 0.60 | 18.1 | 3400 | 10-Aug 4:08 |
| 72 | 38 | 19.32 | 68 | 52.14 | 15.6 | 3800 | 10-Aug 9:59 |
| 73 | 38 | 5.40 | 68 | 42.00 | 16.0 | 4300 | 10-Aug 16:21 |
| 74 | 37 | 51.60 | 68 | 30.90 | 16.3 | 4500 | 10-Aug 23:20 |
| Waypoint | 38 | 5.40 | 68 | 42.00 | 97.4 | 740 | 11-Aug 12:42 |
| 75 | 40 | 30.14 | 69 | 14.85 | 147.0 | 66 | 12-Aug 1:57 |
| 76 | 40 | 48.93 | 69 | 0.59 | 21.7 | 73 | 12-Aug 5:08 |
| 77 | 41 | 4.82 | 68 | 52.32 | 17.1 | 58 | 12-Aug 7:48 |
| 78 | 41 | 37.57 | 68 | 46.94 | 33.0 | 146 | 12-Aug 12:12 |
| 79 | 42 | 28.72 | 69 | 0.42 | 52.1 | 194 | 12-Aug 18:54 |
| 80 | 42 | 43.73 | 69 | 41.09 | 33.5 | 238 | 12-Aug 23:35 |
| 81 | 42 | 51.68 | 69 | 51.68 | 11.1 | 238 | 13-Aug 1:45 |
| 82 | 42 | 53.34 | 70 | 8.48 | 12.4 | 51 | 13-Aug 4:09 |
| 83 | 42 | 56.38 | 70 | 17.63 | 7.4 | 112 | 13-Aug 5:43 |
| 84 | 42 | 59.64 | 70 | 25.32 | 6.5 | 97 | 13-Aug 7:49 |
| 85 | 43 | 1.86 | 70 | 33.60 | 6.4 | 25 | 13-Aug 10:00 |
| 86 | 43 | 3.22 | 70 | 39.53 | 4.5 | 15 | 13-Aug 11:51 |
| Boston | 42 | 20.00 | 71 | 5.00 | 47.1 | 0 | A13-Aug 17:18 |

Appendix A. List of Chemicals  (a full list is still to come)

I. CHEMICAL REAGENTS USED FOR THE

DETERMINATION OF DISSOLVED OXYGEN IN SEA WATER

NAME OF CHEMICAL	AMOUNT OF CHEMICAL      	COMMENTS

Manganese Chloride		2 Liters, (600gr/Liter)		Solution

Alkaline Sodium Iodide	2 Liters, (320gr. Sodium Hy-		Solution

droxide + 600gr. Sodium Iodide,

in each liter).

Sulfuric Acid			2 Liters, 280ml/liter		Dilute Solution

Sodium Thiosulfate		3 Liters, 10gr/Liter		Very Dilute Solution

3 vials of 10gr. Thiosulfate	Granular Salt

Potassium Iodate		1 Liter, (0.3567gr/Liter) Std.	Very Dilute Solution

Primary Standard

Triton(R) X-100		1 Liter (Polyethylene Glycol	Solution

Octylphenyl Ether)

II. CHEMICAL REAGENTS USED FOR THE DETERMINATION OF NITRATE,  NITRITE, AMMONIA PHOSHATE,  AND SILICATE IN SEAWATER

NAME OF CHEMICAL 	bottles	AMOUNT OF CHEMICAL      	COMMENTS

wt. Ea. (g)total (g)

Oxalic Ac.			7	50		350		Granular

NaOH				1	40		40		Granular

Cd 				12	25		300		Granular

NEDA				10	1		10		Granular

Imidazole			6	13.6		81.6		Granular

Ascorbic Ac.			14	17.6		246.4		Granular

NH4.Molybdate			14	7.1		99.4		Granular

NH4.Molybdate			14	10		140		Granular

Hydrazine			14	10		140		Granular

Sulfanilamide			12	10		120		Granular

Antimony Potassium Tartrate	3	3		9		Granular

Chemical			bottles Quantity (ml)	total (ml)

Brij-35				2	125		250 		Liquid

Dowfax				2	125		250		Liquid

Chemical			bottles Quantity (L)	total (L)

HCl				4	2.5		10		Liquid

H2SO4				4	0.5		2		Liquid

Acetone			2	0.5		1		Liquid

III. CHEMICAL REAGENTS USED FOR THE

DETERMINATION OF TOTAL DISSOLVED INORGANIC CARBON (DIC), pCO2, and Underway pCO2

NAME OF CHEMICAL	AMOUNT OF CHEMICAL      	COMMENTS

Magnesium Perchlorate		2 bottles, 500 g	each		Granular Salt

Ascerite (hydroxide)		1 bottle, 500 g			Granular Salt

Isopropanol			4 Liters (1 x 4 L bottle)		Solvent

Acetone			4 Liters (1 x 4L bottle)		Solvent

Coulometer solution (cathode) 12 liters (3 x 4L bottle		Liquid

Coulometer solution (anode  ) 2 liters (4 x 0.5L bottle		Liquid

Nitrogen, compressed		5 steel cylinders Carrier Grade	Compressed Gas

Air, compressed		8 aluminum cylinders (size a)	Compressed Gas

HgCl2				3, 300 ml of saturated solution      Liquid   for sample preservation

IV. CHEMICAL REAGENTS USED FOR THE SPECTROPHOTOMETRIC DETERMINATION OF pH, DIC, pCO2 AND CARBONATE ION CONCENTRATIONS IN SEAWATER

NAME OF CHEMICAL	AMOUNT OF CHEMICAL      	COMMENTS

m-Cresol Purple		100 mL (0.36 g/100mL)		Solution

Cresol Red			25 mL (.09 g/25 mL)		Solution

Lead Perchlorate		250 mL (0.15 g/250 mL)	Solution

bromo-Cresol Purple		9 L (0.8 g/L) +

2mM sodium bicarbonate	Dilute Solution

Phenol Red			9 L (0.8 g/L) +

2mM sodium bicarbonate	Dilute Solution

HCl				1 L (3 Normal)			Solution

Dickson CRM			6 L				Seawater Standard

CO2/Air calibration gas	3 x small gas cylinder			Calibration Standard

H3PO4				3 L (3 N)                           	for DIC

HgCl2				30 ml of saturated HgCl2            for sample preservation

V. CHEMICAL REAGENTS USED DETERMINATION OF pH, DIC, pCO2 AND CARBONATE OPTICAL PROPERTIES IN SEAWATER

NAME OF CHEMICAL	AMOUNT OF CHEMICAL      	COMMENTS

Methanol			500 mL				Solution

VI.CHEMICAL REAGENTS USED FOR THE M-AERI

NAME OF CHEMICAL	AMOUNT OF CHEMICAL      	COMMENTS

Dilute Nitric Acid (5%) 		1 Liter 					Solution

Acetone			1 Liter					Solvent

Ethanol				1 Liter					Solvent

Desiccant			1 kg					Pellets

Nitrogen, compressed		1 steel cylinder Carrier Grade		Compressed Gas

Appendix B.    Equipment/Van List

1.  Oxygen (AOML/RSMAS)				SITE:	bio-analytical Lab

WT:	200 kg

SIZE:	Small miscellaneous equipment

tools, & laptops

Oxygen Equipment:

1. Sample bottles- 10 blue plastic cases, 24 x 16 x 12, 20 lbs. each.

2. Reagents- 2 blue plastic cases, 24 x 18 x 14, 50 lbs. each.

3. Titration Equipment- 1 aluminum box, 24 x 24 x 16, 70 lbs.

4. Misc. supplies- 2 cardboard boxes, 16 x 15 x 14, 30 lbs. each.

Misc. Equipment

- Instruction manuals

- 2 computers, 16x16x10, 20 lbs. total

- 2 laptops, 	14x2x9, 10 lbs. total

- 2 LCD monitors, 16x12x2, 4 lbs. total

- 2 tool boxes, 30”x16”x30”, 200 lbs. total

- 2 boxes misc. supplies, 16”x16”x36”, 150 lbs. total

2. CTD Rosette with console   	(AOML/PhOD)	SITE:	Computer Lab/ O1 Deck (CTD/Niskins)

WT:	1 ton

SIZE:	4'L x 4'W x 6'H

SITE:	Standard CTD Location

- 3- Seabird 9 CTDs, 8”x8”x36”, 90 lbs. total

- 2 – CTD frame, underwater sampling package, 6.5’x48”diameter, 1300 lbs./each

- 2 boxes CTD sensors, 16”x18”16, 30 lbs. total

- 30, 10 L Niskin Bottles

3. TAlk  equipment  (UGa)				SITE:	Main Lab

The TAlk titrator has a small size of less than 0.3x0.3x0.3 m.  The DIC analyzer has a small size of less than 0.5x0.3x0.3 m.   We need a bench space of 3-m.  We are expecting a total size of 1x1x1 of sample bottle volume for Ca2+.  We will bring a small N2 gas (99.999%) tank (~80 ft3) for DIC measurement.

4.  CDOM (UMASS)					SITE:	Main Lab/Bioanalytical lab

Bottles are stored in 5 or 6 coolers until collection and then need refrigeration while on the ship (50 lbs. empty, 150 lbs. full). 3’W x2’H x2’D with adjacent bench-space needed for a notebook computer.  The deck-box and notebook computer for the optical gear are small and light (deck-box smaller footprint than notebook). No special power requirement other than normal 120 AC for any equipment.

7. Ocean Color, DOC, DIC, NO3- (UNH)		SITE:	Wet Lab

Size/weight of equipment: <100kg. We need 3’x3’ for the tank holding the continuous optical equipment, we require ~10-20 Liters/minute of clean seawater.  We also will require about 4 feet of table space for equipment related to the tank. We also need a GPS feed.

8. Total dissolved inorganic carbon (DIC)	(AOML/OCD)		SITE:	Van

A laboratory van containing the DIC measurement systems will be placed onboard in Miami. The van will contain two DIC analyzers 4 compressed gas standards (2 with CO2 in air and two with compressed ultra pure nitrogen), 80, 250 ml sample bottles, and auxiliary equipment. The pertinent information for the laboratory van is listed below.

CO2 van

Weight			12000 lbs.

Size			8' x 8' x 20'

Power input		30 amps, 3 phase, and 440v.

Location     		Main (01) deck aft

Door:			center, right side of van

Needs compressed air, fresh water available, phone and Ethernet.

Contact Person: Esa Peltola, AOML, esa.peltola@noaa.gov

The container is ISO fitting compatible.  Investigators will arrange the shipping so that the vans will be delivered for loading on the desired date.  Coordination of a rental crane for loading the vans on the RONALD H. BROWN may save costs.  The contact for crane scheduling is Esa Peltola (AOML).  After loading, adequate electric power will be needed in the vans while in port for testing of the analytical instruments.

9. Partial pressure of CO2  (discrete pCO2) (AOML/OCD)	SITE:	Hydrographic Lab

A discrete pCO2 analyzer along with 6 compressed gas standards (6 with CO2 in air and two with compressed ultra pure nitrogen will be operated in the hydrolab.  The system consists of a water bath and an instrument box. The unit includes Approximately 48 500-ml sample bottles will be used.

Size/weight of equipment:

The weigh of equipment, supplies, and sample bottles is approximately 1000 lbs.

10. Measurement of skin temperature (M-AERI) . (RSMAS)	SITE: O3	Deck

Size/weight of equipment: The instrument is composed of 2 boxes. The white box contains the pumps, and the grey box

- Profiling pH and underway pH/DIC and pCO2  (USF) SITES: Hydro Lab and Main Lab

- MICA	- Multiparamter Inorganic Carbon Analyzer	SITE: Hydro Lab

WT: 100 lbs

Size: 48” x 36”

Equipment:

- Lauda waterbath (with MICA spec cells connected)

- MICA computer / pump system

- Box of Dickson CRM

- 3 calibration gases

- small toolkit

The underway system with calibration standards will be placed in the hydro lab.  The equipment is estimated to be 500 lbs.

- Spectrophotometric pH/CO3	SITE:	Main Lab

WT:	see below

SIZE:	72” x 32”

Equipment:

- 3 Agilent 8453 Spectrophotometers (15 lbs. each)

- 2 laptop computers

- 2 36-cell warmers (approx. 24” x 18” each) (15 lbs. each)

- 2 waterbaths (50 lbs. each)

- reagents

- A Simplified Coulometric DIC  SITE: Main Lab

Size: 40x32

Equipment:

- Coulometer

- Acidification unit with one small waterbath

- Sample bottles and CRM

- The SEAS II to be connected to the CTD/rosette frame weights about 70 lbs.

- SEAS II pH profiler SITE: Need a bench space 60 inch x 32 Main Lab.

Equipment:

- Two pH SEAS profilers

- Power supply and communication module.

12.  Phytoplankton pigment distribution  (UMASS)  SITE:  Main Lab/Bioanalytical laboratory

Filtration rig and sample bottles requiring 4-6 feet of bench space and two 20 liter dears of liquid N2, totaling 40 liters of liquid N2.  SITE:  Main Lab

Fume hood with extraction equipment SITE: Bioanalytical laboratory

Appendix C: Synopses of Individual Projects.

A. Project name: Total Alkalinity (TAlk) measurements and assessing TAlk distribution pattern and the internal consistency of the CO2 system parameters

Responsible investigator: Wei-Jun Cai

Cruise participants: Wei Jen Huang (UGA graduate student) and Andrew Joeoef (UGA undergraduate student)

Period: July 21 – August 13

(leave on July 18 or 19; will rent a cargo van from Athens to Miami; also rent cargo van from Boston back to Athens)

Summary of scientific objectives:

- Measuring Total Alkalinity (TAlk) on all water samples;

- Take water samples on a subset of Niskin bottle samples and bring sample home for analysis of DIC. Will compare UGA DIC analysis (based on 0.75 mL sample and a Li-Cor CO2 analyzer) with the AOML DIC analysis (SOMMA). Such comparison was very favorable in summer 2007.

- Taking water samples home for Ca2+ analysis to examine the role of CaCO3 dissolution and its contribution to TAlk export.

- Synthesis of TAlk distribution pattern and export flux.

Sampling and Analysis:

- All hydrocast water samples will be titrated for TAlk on board ship.  TAlk samples will be collected from the 10-L Niskin bottles into 250 ml glass-stoppered bottles (no HgCl2 added) and analyzed within 24 hours.

- A subset of samples will be taken home for analysis.  Sample bottle volume is 250-mL.  The DIC sample should be taken from the same Niskin bottle that AOML group takes their DIC sample and will be preserved by adding HgCl.

- On selected transects and stations, we will take water samples for Ca2+ analysis.  Sample bottle volume is 120-mL.

Location of setup :Main Lab

Size/weight of equipment:

The TAlk titrator has a small size of less than 0.3x0.3x0.3 m.  We need a bench space of 2-m.  We are expecting a total size of 1x1x1m of sample bottle volume for Ca2+.

B. Project name: Ocean color, DOC, spectral absorption and scattering, NO3-

Principal investigators: Joe Salisbury (UNH)

Cruise participants: Marc Emond (UNH)

Summary of scientific objectives:  Ongoing research at UNH seeks to quantify relationships that relate ocean color data to salinity and organic & inorganic carbon parameters. The ultimate objective is space-based algorithms for salinity, organic carbon and the biological parameters related to inorganic carbon perturbations.

Sampling and Analysis: ,

- DOC (50 ml. freeze @ 0C), CDOM (100ml, refrigerate); for DOC and CDOM. These samples will be taken at 2-3 depths within the mixed layer

- Continuous: surface scattering @660nm,, f-chl, f-dom, salinity, temperature, oxygen, ISUS NO3- and spectral absorption and scattering.

- Profiling equipment: Seapoint f-CDOM, TSS and f-chl fluorometers  and a Wetlabs f-chl fluorometer (each with 6000m endurance). A Biospherical scalar irradiance sensor QSP2300 (with an endurance of 1000m). NOTE: The QSP2300 must be removed for casts >1000m (estimated time is <10 minutes).

Location of setup: about 2 m2 of wet lab space needed; 10 liter m-1 debubbled seawater). ~20 liters every 2 days for calibration of optical equipment:

Size/weight of equipment: <120kg.

C . Project name: Measurement of partial pressure of CO2  (discrete pCO2) and total dissolved inorganic   carbon (DIC) on bottle samples

Principal investigator: Rik Wanninkhof (AOML)

Cruise participants: Kevin Sullivan, Chuck Featherstone, and Esa Peltola (AOML)

Summary of scientific objectives:  DIC and pCO2 are two of the four inorganic carbon system parameters that are used to characterize the oceanic carbon system.  Together with the TAlk, pH and inorganic nutrient measurements the observations will be used to estimate the effect of riverine input, air-sea CO2 gas exchange, biological productivity and lateral carbon exchange on the coastal carbon dynamics

Sampling and Analyses: The chemistry groups from AOML will measure DIC and pCO2 at the hydrocast stations.  DIC samples will be collected from the 10-L Niskin bottles into 250 ml glass-stoppered bottles containing 0.025 mL of a saturated solution of HgCl2 to retard bacterial oxidation of organic matter prior to analysis.  DIC samples will be measured by the coulometric titration method and will be done in a temperature-controlled van.  Discrete pCO2 samples will be collected from Niskin bottles into 500 ml for analyses by IR in the hydrolab.

D. Project name: Oxygen (O2) measurements

Principal investigator:  Chris Langdon (RSMAS)

Cruise participants: Carolina Mor (RSMAS)  and Hernan Garcia (NODC).

The AOML amperometric titration equipment will be used .   They will be sampling every Niskin from every cast.  Including rinses and overflow they will require approximately 500 ml of water.

Summary of scientific objectives:  The O2 measurements are core measurements that will be taken on all bottles of all CTD casts.  The main purpose is to elucidate the biogeochemical controls of these parameters in coastal waters. Sampling and Analysis:  Oxygen samples will be taken in standard volumetric iodine flasks from all Niskin bottles as the first aliquot after the Niskin bottle is opened.  Draw temperatures will be taken for all samples.

Location of setup: Bioanalytical Lab

E.  Project name: Measurement of nutrients (NO3, NO2, NH4, PO3 and Si(OH)4) on bottle samples

Principal investigator: Jia-Zhong Zhang

Cruise participant: Charles J. Fischer

Summary of scientific objectives: Nitrate, Nitrite, ammonium, phosphate and silicate are major inorganic nutrients that control oceanic primary production and carbon exports. Together with the measurements of inorganic carbon parameters the observations will be used to estimate the effect of riverine input, air-sea CO2 gas exchange, biological productivity and lateral carbon exchange on the coastal carbon dynamics.

Sampling and Analyses: The nutrient groups from AOML will measure NO3, NO2, NH4, PO3 and Si(OH)4 concentrations at the hydrocast stations.  Nutrient samples will be collected from the 10-L Niskin bottles into 50 ml plastic sampling bottles.  Water samples will be equilibrated to room temperature prior to analysis. Nutrient samples will be measured by a modified Alpkem autoanalyzer using a gas-segmented continuous flow colorimetric technique in a temperature-controlled shipboard laboratory.  An underway system for ammonia measurements will be placed in the bio analytical lab.

Location of setup: The Bioanalytical Laboratory on NOAA Ship RH Brown

The nutrient group will needs access scientific seawater supply line for

underway NH4 measurement. Required flow rate is minimal (10-15 ml/min).

We also need a [wireless] internet access on R. H. Brown to monitor the  instrument function.

Assistance with nutrient sampling is requested  when C. Fisher is not on duty.

F. Project name:  In situ Spectrophotometric pH profiler using SEAS II instrument/Underway CO2 system measurements

Principal investigator: Robert H. Byrne (USF)

Cruise participants: Xuewu (Sherwood) Liu, Yong-Rae Kim (USF), Regina Easley (USF); Mark Patsavas (USF), Bo Yang (USF)

Summary of scientific objectives:

During the GOMECC II cruise, the USF group will  conduct the following measurements :

1.       Spectrophotometric pH using purified MCP (requires about 150 ml of water)

2.       Spectrophotometric carbonate, CO3 measurements  (requires about 150 ml of water)

These first two measurements use very similar procedures. One person will obtain samples for both measurements at same time. Carbonate ion measurements will allow direct evaluations of the CaCO3 saturation index.

3.       pH profiling using the SEAS II instrument ( adds about 10 min to wire time).

For the stations shallower than 1000 meters, and as time allows, we will strap our SEAS instrument on the CTD rosette to obtain detailed vertical pH profiles.

4.       MICA measurements. A MICA, multiple-parameter inorganic carbon analyzer, will be run throughout the cruise to obtain surface measurements of pH, DIC and CO2 fugacity. Access to the underway  seawater and a sink is required.

5.       DIC analysis (needs about 600 ml of water)

A simple instrument, composed of only 6 major parts (pumps, valves, purging chamber) has been developed to measure DIC. The precision is about 1 µmol/kg. We will sample a few representative stations and compare our measurements the AOML and UGA measurements. The results will be used for a methods publication.

The main goal of USF scientists during the GOMECC cruise is to deploy a pH profiler to measure in-situ seawater pH in real time. They will also map surface CO2 parameter with their CO2 system analyzer.

pH is one of the four carbon system parameters that are used to characterize the ocean carbon system and is the master variable for many chemical and physical processes. During the GOMECC cruise, USF scientists will deploy their SEAS II in-situ pH profiler on CTD rosette frame to get real time pH profiles down to 1000 meters. The instrument will provide high frequency pH readings comparable to O2, fluorescence and CTD data.

A desktop underway multi-parameter CO2 system (MICA) instrument will also be set up to map the surface CO2 parameters at sample rate of seven readings per hour. The instrument measures pH, total CO2, air pCO2 and seawater pCO2 automatically and provide high precision mapping of surface CO2 parameters.

Sampling and Analysis:

USF scientists will deploy their pH profilers at all hydrocast stations. pH SEAS II instrument will be installed on CTD frames. It Measures 130 cm tall and is 18 cm diameter, the instrument will take up one of the Rosette's sampling bottle position. The instrument will be powered by its own 20-V battery pack. Data will be streamed to the  main computer on deck via available analog port. It is preferred to have the instrument lowered at constant speed, such as 20 meters per minute. Since the lamp needs to be warmed up for half hour, the operator needs to be notified a half-hour before the instrument enters the water to power up the instrument. Once the instrument is in the water, it will be first soaked for 5 minutes at 10 meter depth and then start to descend at 20 meters per minute. It is preferable to stay at bottom for about 3 minutes to retake reference. During the descending and ascending, pH values will be constantly streamed to main control computer.

The underway system will be set up on a work bench close to a sink where the seawater line is available. The seawater sample will be taken by the instrument sample pump from the ship's seawater line and air pCO2 will be sampled by a sample line installed in a similar way as NOAA's underway pCO2 system. The pCO2 and TCO2 are measured by equilibrating across LCW cells and pH is measured by mixing sample with thymol blue indicator.

Location of setup: The CO2 instrument will be set up in hydro lab.  pH profiler service and maintenance will be performed in the Wet Lab.

G.  Project name: Relating phytoplankton pigment distributions and abundance to air-sea flux of carbon dioxide in continental margin waters of the Gulf of Mexico and Eastern North Atlantic

Principal investigator: Steven Lohrenz (UMass)

Cruise participants: Sumit Chakraborty (UMass), Samantha Wheeler (USM)

Summary of scientific objectives:  Carbon dioxide flux between the atmosphere and the ocean is a key component in global carbon cycle models. Ocean margins, despite of their relatively small surface area may have a significant impact on global biogeochemical cycles, and, potentially, in the global air-sea fluxes of CO2.  Autotrophic carbon fixation associated with phytoplankton can reduce surface pCO2 values, and the associated air-sea flux of CO2.  Our objective is conduct photosynthetic pigment analyses that will provide information about abundance and composition of phytoplankton populations. Information about phytoplankton pigment concentration and taxonomic composition will help efforts to better understand factors influencing the spatial and temporal distribution of pCO2, and thereby improve our ability to estimate pCO2 distributions and predict changes.

The pigment analyses and the derived information about phytoplankton abundance and taxonomic composition will be related to other measured variables, including CTD, partial pressure of carbon dioxide, total alkalinity and pH, total dissolved inorganic carbon, and nutrients. This study will contribute information about phytoplankton pigments to a database of information over a large range of coastal water mass type conditions. Observed pigment concentrations will also be compared to satellite ocean-color derived chlorophyll and absorption to evaluate the performance of algorithms.

Sampling and Analysis:  Water from the CTD cast will be filtered for pigment analysis using HPLC. As much as 2 liters/sample will be filtered using GF/F filters which will be cryogenically stored for subsequent HPLC analysis in the lab.

Location of setup:  Oceanographic Lab

H. Project name:  M-AERI Underway measurements of the skin sea-surface temperature

Principal investigator: Peter J Minnett (UM)

Cruise participants: Miguel Angel Izaguirre (UM)

Summary of scientific objectives:  To make measurements of the skin sea-surface temperature (SST) by measuring the emission of infrared radiation from the sea-surface and atmosphere. Ancillary meteorological measurements of variables that influence the skin temperature gradients are also measured, and sub-skin sea-surface temperatures from a small hard-hat float. The skin SSTs are used to validate the SST retrievals from satellites and the entire data set to study the temperature gradients across the thermal skin layer.

Sampling and Analysis: Sampling is continuous, and on selected stations for the hard-hat float; all are done on a basis of non-interference with other activities on the ship.

Location of setup:  External units on railing of O2 and O3decks forward. Electronics racks and computers in the Main Lab.

# Text boxes

U.S. DEPARTMENT OF COMMERCE

#### National Oceanic and Atmospheric Administration Atlantic Oceanographic and Meteorological Laboratory

#### 4301 Rickenbacker Causeway Miami FL 33149